PROJECT HERCULES

Personal Health & Fitness Goal Tracker

Planning & Requirements Document

Author: Rahul Prabhu
Date: April 4, 2026
Version: 2.0

# 1. Executive Summary

Project Hercules is a web-based personal fitness and health goal tracker. It guides users through an onboarding questionnaire, calculates their maintenance calories (TDEE), suggests a nutrition plan (cut/bulk/maintain), and provides daily tracking tools for calories, macros, water, sleep, steps, workouts, and custom goals.

The deliverables are:

A live web application (runs locally in Chrome, deployable later)

This planning document

Clarification: This is a personal-use fitness tracker, not a clinical or medical tool. All calculations use standard fitness formulas (Mifflin-St Jeor). No medical advice is provided.

# 2. Target Users & Personas

| Persona | Description | Primary Tasks |
| --- | --- | --- |
| New User | First-time visitor, no profile | Complete onboarding questionnaire, set initial goals |
| Daily User (Primary) | Returning user tracking fitness | Log meals, workouts, water, sleep; review dashboard |
| Goal Reviewer | User checking weekly/monthly progress | View charts, analyze trends, adjust targets |
| Power User | User who customizes everything | Create custom targets, adjust macros, modify routines |

MVP: All personas are the same user at different stages. Single-user app (no multi-user auth for MVP).

# 3. MVP vs. Future Scope

## MVP (Phase 1-4)

Onboarding questionnaire (5 questions)

TDEE calculation with cut/bulk/maintain suggestion

Daily dashboard with all-in-one overview

Calorie & macro tracker (food logging)

Water intake tracker

Sleep tracker

Step counter (manual entry)

Gym workout logger (exercises, sets, reps, weight)

Running/cardio logger (distance, time, type)

Custom daily targets (user-defined)

Progress charts (weight, calories, weekly completion, macros)

Streak tracking & milestone badges

Best habit / worst habit analysis

Daily motivational quotes

Weekly completion summary

Dark/light mode

Responsive design (desktop + mobile browser)

localStorage persistence

## Post-MVP (Phase 5+)

Social sharing (share progress screenshots)

Workout plan generator (AI-suggested routines)

Food database with autocomplete (API integration)

Barcode scanner for packaged food

Body measurement tracker (waist, chest, arms, etc.)

Progress photo journal

Export data to CSV/PDF

PWA (Progressive Web App) for mobile install

Push notification reminders

Multi-user support with cloud sync

Integration with Google Fit / Apple Health APIs

Android/iOS native app (React Native conversion)

# 4. System Workflow

## 4.1 First-Time User Flow (Onboarding)

| Step | Name | Description |
| --- | --- | --- |
| 1 | Welcome Screen | Animated splash: "Welcome to Project Hercules!" with logo and tagline |
| 2 | Name | "What should we call you?" — Text input |
| 3 | Body Stats | Age, Gender (Male/Female/Other), Weight (kg or lbs toggle), Height (cm or ft/in toggle) |
| 4 | Activity Level | 5 options: Sedentary / Lightly Active / Moderately Active / Very Active / Extremely Active — with descriptions and examples |
| 5 | Fitness Goal | 3 options: Lose Weight (Cut) / Build Muscle (Bulk) / Stay Healthy (Maintain) — with visual icons |
| 6 | Results Screen | Shows calculated TDEE, suggested daily calories, macro split, and a motivational message |
| 7 | Dashboard | Redirect to main dashboard. Onboarding complete. |

## 4.2 TDEE Calculation (Mifflin-St Jeor Equation)

| Detail | Specification |
| --- | --- |
| Formula (Male) | BMR = (10 x weight_kg) + (6.25 x height_cm) - (5 x age) + 5 |
| Formula (Female) | BMR = (10 x weight_kg) + (6.25 x height_cm) - (5 x age) - 161 |
| Formula (Other) | Average of Male and Female formulas |
| TDEE | BMR x Activity Multiplier |
| Activity Multipliers | Sedentary: 1.2, Light: 1.375, Moderate: 1.55, Very: 1.725, Extreme: 1.9 |
| Cut Calories | TDEE - 500 (for ~0.5kg/week loss) |
| Bulk Calories | TDEE + 300 (for lean bulk) |
| Maintain Calories | TDEE (no adjustment) |

## 4.3 Default Macro Split

| Goal | Protein | Carbs | Fats |
| --- | --- | --- | --- |
| Cut | 40% | 30% | 30% |
| Bulk | 30% | 45% | 25% |
| Maintain | 30% | 40% | 30% |

User can customize these percentages in Settings. Must always total 100%.

## 4.4 Daily Data Flow

Morning:

User opens app -> Dashboard loads with today's data

Previous night's sleep auto-prompted if not logged

Daily motivational quote displayed

Throughout Day:

User logs meals -> calories & macros update in real-time

User logs water -> visual fill animation

User logs workouts -> exercise cards appear on dashboard

User logs steps -> step counter updates

Custom targets checked off as completed

End of Day:

Daily completion percentage calculated

Streak updated (increment if >=80% targets met)

Data saved to localStorage with date key

Weight entry prompted (optional, for trend tracking)

## 4.5 Streak Logic

| Rule | Specification |
| --- | --- |
| Increment | User completes >=80% of their daily targets |
| Targets counted | Calorie target (within +/-10%), water goal, workout logged, sleep logged, custom targets |
| Reset | If a day is missed entirely (no data logged) |
| Freeze | Future: "Rest day" option that preserves streak without logging |
| Best Streak | Tracked separately, never resets |

# 5. Feature Specifications

## 5.1 Daily Dashboard (Home Screen)

The dashboard is the central hub. All tracking data for today is visible at a glance.

| Widget | Content | Interaction |
| --- | --- | --- |
| Greeting Banner | "Good morning, Rahul!" (time-aware) + motivational quote | Quote changes daily |
| Calorie Ring | Circular progress: consumed / target with remaining in center | Tap -> opens food logger |
| Macro Bars | 3 horizontal bars: Protein / Carbs / Fats with grams + percentage | Tap -> opens macro detail |
| Water Tracker | Glass/bottle icons that fill up: "6/8 glasses" | Tap glass -> +1, long-press -> custom amount |
| Sleep Card | Moon icon + "7.5 hrs" with quality badge (Good/Fair/Poor) | Tap -> edit sleep entry |
| Steps Card | Shoe icon + "8,500 steps" with mini progress arc | Tap -> edit steps |
| Workout Summary | Dumbbell icon + "2 workouts today" with exercise names | Tap -> opens workout log |
| Custom Targets | Checklist of user-defined targets with checkboxes | Tap checkbox -> toggle |
| Streak Counter | Fire icon + "5 day streak!" with flame animation at milestones | Tap -> shows streak history |
| Daily Completion | Bottom progress bar: "Today: 75% complete" | Color: red <50%, yellow 50-79%, green >=80% |
| Quick Actions FAB | Floating action button with + icon | Expands: Log Meal, Log Workout, Log Water, Log Weight |

## 5.2 Calorie & Macro Tracker

| Feature | Specification |
| --- | --- |
| Meal Categories | Breakfast, Lunch, Dinner, Snacks |
| Food Entry | Name (text), Calories (number), Protein (g), Carbs (g), Fats (g) |
| Quick Add | Calorie-only quick entry (skip macros) |
| Recent Foods | Last 20 logged foods, one-tap re-log |
| Favorite Foods | User can star frequently eaten foods |
| Meal Summary | Per-meal calorie subtotal + macro breakdown |
| Daily Total | Running total across all meals vs. target |
| Over/Under Indicator | Green = within +/-10% of target, Yellow = +/-10-20%, Red = >20% over/under |
| Macro Visualization | Donut chart: protein (blue), carbs (orange), fats (yellow) |

## 5.3 Water Intake Tracker

| Feature | Specification |
| --- | --- |
| Default Goal | 8 glasses (2L). Configurable in settings. |
| Unit Options | Glasses (250ml each) or Liters |
| Quick Add | Tap glass icon -> +1 glass. Each glass animates filling. |
| Custom Amount | Long-press or button -> enter custom ml/oz |
| Visual | Row of 8 glass icons. Filled = blue, empty = gray outline. |
| Progress Text | "1.5L / 2.0L" below the glasses |

## 5.4 Sleep Tracker

| Feature | Specification |
| --- | --- |
| Input Method | Bedtime + Wake time -> auto-calculate hours, OR direct hours entry |
| Quality Rating | 3 options: Good (green), Fair (yellow), Poor (red) — with emoji faces |
| Ideal Range | 7-9 hours highlighted as green zone on weekly chart |
| Weekly View | Bar chart showing sleep hours per day, colored by quality |
| Average | "This week: avg 7.2 hrs" |

## 5.5 Step Counter

| Feature | Specification |
| --- | --- |
| Input | Manual number entry (no device sensor for MVP) |
| Default Goal | 10,000 steps. Configurable. |
| Visual | Circular progress arc with step count in center |
| Weekly View | Bar chart of daily steps |

## 5.6 Gym Workout Logger

| Feature | Specification |
| --- | --- |
| Workout Structure | Workout -> Exercises -> Sets |
| Exercise Entry | Name, Category (dropdown), Notes |
| Set Entry | Reps, Weight (kg/lbs), type (Normal / Warmup / Drop set / Failure) |
| Categories | Chest, Back, Shoulders, Arms, Legs, Core, Full Body, Other |
| Templates | Save a workout as template, one-tap re-use |
| Recent Workouts | Last 10 workouts, quick duplicate |
| Timer | Built-in rest timer between sets (configurable: 30s, 60s, 90s, 2min, 3min, custom) |
| Volume Tracking | Total volume = sum of (reps x weight) per workout |
| Personal Records | Auto-detect PR (heaviest weight or most reps) — highlighted with trophy icon |

## 5.7 Running / Cardio Logger

| Feature | Specification |
| --- | --- |
| Activity Types | Running, Cycling, Swimming, Walking, Jump Rope, Elliptical, Other |
| Fields | Duration (minutes), Distance (km/mi — optional), Calories burned (optional/calculated) |
| Calorie Estimation | If not entered manually: MET x weight_kg x duration_hrs |
| History | Card-based list of past cardio sessions |

MET Values (for calorie estimation):

| Activity | MET |
| --- | --- |
| Running (moderate) | 9.8 |
| Cycling (moderate) | 7.5 |
| Swimming (moderate) | 7.0 |
| Walking (brisk) | 4.3 |
| Jump Rope | 12.3 |
| Elliptical | 5.0 |

Formula: Calories = MET x weight_kg x duration_hours

## 5.8 Custom Daily Targets

| Feature | Specification |
| --- | --- |
| Create Target | Name (text) + optional description |
| Examples | "Read 30 minutes", "Meditate 10 min", "No sugar", "Take vitamins", "Stretch" |
| Toggle | Simple checkbox — done or not done |
| Max Targets | 10 custom targets per day |
| Persistence | Targets repeat daily until user deletes them |
| Completion | Included in daily completion percentage calculation |

# 6. Progress & Analytics

## 6.1 Charts Overview

| Chart | Type | Data | Timeframe Options |
| --- | --- | --- | --- |
| Weight Trend | Line chart | Daily weight entries | 1W, 1M, 3M, 6M, All |
| Calorie Trend | Bar chart | Daily calories vs target (target as horizontal line) | 1W, 1M |
| Macro Breakdown | Donut/Pie chart | Average protein/carbs/fats over selected period | 1W, 1M |
| Weekly Completion | Bar chart | Daily completion % for each day of week | Current week, last 4 weeks |
| Workout Volume | Line chart | Total volume per workout session over time | 1M, 3M |
| Sleep Trend | Bar chart (colored) | Hours per night, colored by quality rating | 1W, 1M |
| Water Consistency | Heatmap calendar | Days where water goal met (green) vs missed (gray) | Current month |
| Steps Trend | Bar chart | Daily steps vs goal | 1W, 1M |

## 6.2 Best & Worst Habit Analysis

| Feature | Specification |
| --- | --- |
| Calculation | Completion rate per tracker over last 30 days |
| Best Habit | Tracker with highest completion rate. E.g., "Water Intake — 93% consistency!" |
| Worst Habit | Tracker with lowest completion rate. E.g., "Sleep — only 45% on target" |
| Display | Card with trophy (best) and target (worst) icons, with improvement suggestions |
| Suggestion | Pre-written tips per tracker. E.g., worst=sleep -> "Try setting a bedtime alarm" |

## 6.3 Weekly Summary

Generated every Sunday (or viewable anytime for the current week).

| Metric | Display |
| --- | --- |
| Average Daily Calories | "1,850 avg / 1,900 target" |
| Average Weight | "74.3 kg (-0.5 from last week)" |
| Total Workouts | "5 workouts this week" |
| Avg Sleep | "7.2 hrs average" |
| Water Consistency | "6/7 days goal met" |
| Step Average | "8,200 avg steps" |
| Streak | "Current streak: 12 days" |
| Completion Rate | "Week average: 82%" |
| Best Day | "Tuesday — 100% completion!" |

# 7. Streaks & Motivation

## 7.1 Streak System

| Feature | Specification |
| --- | --- |
| Display | Fire emoji + number + "day streak" |
| Location | Dashboard top-right, and Progress page header |
| Animation | Flame grows/pulses at milestones (7, 14, 30, 60, 90, 100, 365) |
| Streak Freeze | Post-MVP: 1 free freeze per week (skip a day without breaking streak) |

## 7.2 Achievement Badges

| Badge | Condition | Icon |
| --- | --- | --- |
| First Step | Complete onboarding | Flag |
| Week Warrior | 7-day streak | Fire |
| Fortnight Fighter | 14-day streak | Swords |
| Month Master | 30-day streak | Trophy |
| Century Club | 100-day streak | 100 |
| Hydration Hero | 30 consecutive days water goal met | Water drop |
| Early Bird | Log sleep before 8 AM for 7 days | Bird |
| Iron Will | 20 gym workouts in a month | Flexed bicep |
| Marathon Mind | Track for 365 days total (not consecutive) | Medal |
| Macro Master | Hit macro targets (+/-5%) for 7 consecutive days | Target |
| PR Crusher | Set 10 personal records | Weight lifter |
| Night Owl Cured | Sleep >=7hrs for 14 consecutive days | Sleep |

Badges displayed in a grid on the Profile/Achievements page. Earned = full color, locked = grayed out with condition description.

## 7.3 Motivational Quotes

| Feature | Specification |
| --- | --- |
| Source | Built-in array of 100+ fitness/health quotes |
| Rotation | One per day, selected by dayOfYear % quotes.length |
| Display | Dashboard greeting banner, italic text with author |
| Categories | General motivation, fitness, discipline, nutrition, rest |

# 8. UI Layout & Navigation

## 8.1 Overall Structure

The application is a single-page app with bottom tab navigation (mobile) / sidebar navigation (desktop).

Mobile: Bottom nav bar with 4 tabs + center FAB

Desktop: Left sidebar nav + main content area

All transitions are smooth CSS animations (slide or fade)

| Spec | Value |
| --- | --- |
| Minimum resolution | 360x640 (mobile-first), scales up to desktop |
| Font | Inter (Google Fonts) |
| Theme | Dark mode (default) / Light mode toggle |

Color Palette:

| Element | Dark Mode | Light Mode |
| --- | --- | --- |
| Background | #0F0F0F | #F5F5F5 |
| Card Background | #1A1A2E | #FFFFFF |
| Primary Accent | #00D4AA (teal/green) | #00B894 |
| Secondary Accent | #6C5CE7 (purple) | #6C5CE7 |
| Danger/Over | #FF6B6B | #E74C3C |
| Warning | #FDCB6E | #F39C12 |
| Success | #00D4AA | #00B894 |
| Text Primary | #FFFFFF | #2D3436 |
| Text Secondary | #A0A0B0 | #636E72 |

## 8.2 Navigation Structure

| Tab | Icon | Label | Content |
| --- | --- | --- | --- |
| 1 | Home | Home | Daily Dashboard |
| 2 | Pencil | Log | All daily trackers (tabbed: Food / Workout / Cardio) |
| 3 | Plus | — | FAB: Quick add (centered, raised) |
| 4 | Chart | Progress | Charts & analytics |
| 5 | User | Profile | Settings, achievements, profile edit |

FAB Quick Actions (when tapped, expands radially):

Log Meal

Log Workout

Log Cardio

Add Water (+1)

Log Weight

## 8.3 Page Breakdown

| Page | Route | Content |
| --- | --- | --- |
| Onboarding | /onboarding | Multi-step questionnaire (only shown once) |
| Dashboard | / (home) | All daily overview widgets |
| Food Logger | /log/food | Meal categories + food entry form |
| Workout Logger | /log/workout | Exercise builder + set tracker |
| Cardio Logger | /log/cardio | Activity type + duration/distance |
| Progress | /progress | All charts + weekly summary + best/worst habit |
| Achievements | /achievements | Badge grid + streak history |
| Profile | /profile | Edit profile, change goals, recalculate TDEE |
| Settings | /settings | Units, theme, targets, macro split, data management |

Note: Routes are virtual (hash-based navigation via JS), not actual server routes.

# 9. Settings & Profile

## 9.1 Profile Settings

| Setting | Options | Default |
| --- | --- | --- |
| Name | Text input | From onboarding |
| Age | Number | From onboarding |
| Gender | Male / Female / Other | From onboarding |
| Weight | Number + unit toggle (kg/lbs) | From onboarding |
| Height | Number + unit toggle (cm or ft/in) | From onboarding |
| Activity Level | 5-level dropdown | From onboarding |
| Fitness Goal | Cut / Bulk / Maintain | From onboarding |

On any change: TDEE recalculated automatically. Calorie and macro targets update.

## 9.2 Target Settings

| Setting | Options | Default |
| --- | --- | --- |
| Daily Calories | Auto (from TDEE) or Manual override | Auto |
| Macro Split | 3 sliders (must total 100%) | Based on goal |
| Water Goal | Glasses or Liters | 8 glasses (2L) |
| Step Goal | Number | 10,000 |
| Sleep Goal | Hours | 8 |
| Streak Threshold | Completion % required | 80% |

## 9.3 App Settings

| Setting | Options | Default |
| --- | --- | --- |
| Theme | Dark / Light / System | Dark |
| Units (Weight) | kg / lbs | kg |
| Units (Height) | cm / ft-in | cm |
| Units (Distance) | km / mi | km |
| Date Format | DD/MM/YYYY or MM/DD/YYYY | DD/MM/YYYY |
| Reset All Data | Confirmation dialog -> wipe localStorage | — |
| Re-do Onboarding | Restart questionnaire | — |
| Export Data | Download as JSON file | — |

# 10. Technical Architecture

## 10.1 Tech Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Structure | HTML5 | Semantic markup |
| Styling | CSS3 (custom properties for theming) | No framework overhead, full control |
| Logic | Vanilla JavaScript (ES6+ modules) | No build tools needed, runs directly in browser |
| Charts | Chart.js (v4, via CDN) | Lightweight, beautiful charts, zero install |
| Icons | Lucide Icons (via CDN) or inline SVG | Clean, consistent icon set |
| Font | Inter (Google Fonts CDN) | Modern, readable |
| Storage | localStorage | No backend needed, data persists in browser |

No npm. No frameworks. No build tools. Just open index.html in Chrome.

## 10.2 File Structure

Project-Hercules/
  index.html              — SPA shell, nav, all page containers
  css/
    styles.css             — Base styles, layout, components
    theme.css              — CSS custom properties for dark/light
    animations.css         — Transitions, keyframes, micro-interactions
  js/
    app.js                 — Init, router, navigation, theme toggle
    storage.js             — localStorage CRUD helpers
    onboarding.js          — Questionnaire flow + TDEE calculation
    dashboard.js           — Dashboard rendering + widget updates
    food-tracker.js        — Meal logging, calorie/macro tracking
    workout-tracker.js     — Gym workout builder (exercises + sets)
    cardio-tracker.js      — Cardio logging (running, cycling, etc.)
    water-tracker.js       — Water intake logging + visual
    sleep-tracker.js       — Sleep entry + quality rating
    steps-tracker.js       — Step counter entry
    custom-targets.js      — Custom daily target management
    progress.js            — All charts & analytics (Chart.js)
    achievements.js        — Badge system + streak logic
    profile.js             — Profile editing + TDEE recalculation
    settings.js            — App settings management
    quotes.js              — Motivational quotes array (100+)
    utils.js               — Date formatting, unit conversion, helpers
  assets/
    icons/                 — SVG icons (or use Lucide CDN)
    images/logo.svg        — Project Hercules logo

# 11. Data Model (localStorage)

## 11.1 Profile

hercules_profile: {
  name: "Rahul",
  age: 25,
  gender: "male",
  weight: 75, weightUnit: "kg",
  height: 175, heightUnit: "cm",
  activityLevel: "moderate",
  goal: "cut",
  bmr: 1723, tdee: 2671, calorieTarget: 2171,
  macros: { protein: 40, carbs: 30, fats: 30 },
  onboardingComplete: true
}

## 11.2 Daily Logs (keyed by date)

Each day is stored as a key like "2026-04-04" containing:

meals: { breakfast: [...], lunch: [...], dinner: [...], snacks: [...] }

water: { amount, unit, goal }

sleep: { hours, quality, bedtime, wakeTime }

steps: { count, goal }

workouts: [ { type, name, exercises: [{ name, category, sets }], duration, notes } ]

cardio: [ { type, duration, distance, caloriesBurned } ]

weight: number

customTargets: { "target name": boolean }

completionPercent: number

## 11.3 Settings

Stored under hercules_settings: theme, units, goals (water, steps, sleep), streak threshold, custom target list, rest timer default.

## 11.4 Achievements & Streaks

Stored under hercules_achievements: currentStreak, bestStreak, totalDaysTracked, badges (earned/date), personalRecords (per exercise), favoriteFoods.

## 11.5 Storage Size Estimate

| Data | Approximate Size |
| --- | --- |
| Profile | ~0.5 KB |
| 1 day of logs | ~2 KB |
| 1 year of logs | ~730 KB |
| Settings | ~0.3 KB |
| Achievements | ~1 KB |
| Favorites/templates | ~2 KB |
| Total (1 year) | ~735 KB |

localStorage limit is typically 5-10 MB. A full year of data is well within limits.

# 12. Edge Cases

| Scenario | Expected Behavior | Error Handling |
| --- | --- | --- |
| User enters 0 or negative weight/height | Input validation prevents submission | Red border + "Please enter a valid number" |
| Macro sliders don't total 100% | Save button disabled until 100% | Live counter: "Total: 95% (must be 100%)" |
| User logs >10,000 calories in a day | Allowed but confirmation dialog | "That's a lot! Are you sure?" |
| localStorage is full | Detect via try/catch on setItem | "Storage full. Export your data and clear old entries." |
| User hasn't logged in 30+ days | Streak resets. Welcome-back message shown. | "Welcome back! Let's get back on track." |
| User changes goal from Cut to Bulk | TDEE recalculated, macro split updated | Confirmation: "Your calorie target will change from X to Y" |
| User changes weight unit mid-use | All stored weights converted | Conversion happens on unit toggle |
| No data for a chart | Chart shows empty state | "No data yet. Start tracking to see your progress!" |
| Date rolls over at midnight | New day auto-detected on next app open | Yesterday's completion finalized, today starts fresh |
| Multiple workouts in one day | All counted, dashboard shows total count | Each workout is a separate entry in the array |
| Browser cleared cookies/storage | All data lost | Onboarding restarts. Export reminder on settings page. |

# 13. Loading, Empty & Error States

## 13.1 Loading States

| View | Loading UX |
| --- | --- |
| App startup | Hercules logo with pulsing animation (1-2 seconds max) |
| Dashboard widgets | Skeleton cards with shimmer effect |
| Charts | Spinner inside chart container + "Crunching numbers..." |
| Saving data | Brief toast: "Saved!" (auto-dismiss 1.5s) |

## 13.2 Empty States

| View | Condition | Empty State UX |
| --- | --- | --- |
| Dashboard (first visit) | No data logged today | "Your day starts here! Tap + to log your first meal or workout." |
| Food log | No meals logged | Plate icon + "No meals logged yet. What did you eat today?" |
| Workout log | No workouts logged | Dumbbell icon + "No workouts yet. Time to hit the gym?" |
| Progress charts | Less than 3 days of data | "Track for a few more days to see your trends appear here." |
| Achievements | No badges earned | All badges shown grayed out with conditions to earn them |
| Weekly summary | Less than 1 full week | "Complete your first full week to see your summary!" |

## 13.3 Error States

| Error Type | Trigger | User Message | Recovery |
| --- | --- | --- | --- |
| Invalid input | Wrong data type in form | Inline red text below field | Fix and retry |
| Storage full | localStorage at capacity | "Storage is full. Export data or clear old logs." | Export + Clear buttons |
| Chart render fail | Chart.js CDN unreachable | "Charts unavailable offline." | Retry button |
| Data corruption | Malformed JSON in storage | "Something went wrong with your data." | Reset or Export raw JSON |

# 14. Accessibility

| Concern | Approach |
| --- | --- |
| Color contrast | WCAG AA minimum (4.5:1 for text) |
| Color-blind safety | Never rely on color alone — always include icons/text labels |
| Keyboard navigation | All interactive elements focusable via Tab. Enter/Space to activate. |
| Screen reader | Semantic HTML, ARIA labels on icons and charts |
| Touch targets | Minimum 44x44px for all tap targets (mobile) |
| Font size | Base 16px, scalable. Never smaller than 12px. |
| Reduced motion | prefers-reduced-motion media query disables animations |

# 15. Implementation Roadmap

## Phase 1 — Foundation (Week 1)

Project scaffolding (create all files/folders)

index.html — SPA shell with navigation, page containers, meta tags

css/theme.css — CSS custom properties for dark/light mode

css/styles.css — Base layout, navigation bar, card components, buttons, forms

css/animations.css — Page transitions, micro-interactions, loading shimmer

js/app.js — Router (hash-based), navigation handler, theme toggle, init logic

js/storage.js — localStorage CRUD: save(), load(), delete(), exportData(), clearAll()

js/utils.js — Date formatting, unit conversion, ID generation, time-aware greeting

js/quotes.js — Array of 100+ motivational quotes with authors

Dark/light mode toggle working

Responsive layout (mobile-first, desktop-friendly)

Basic page routing between all sections

## Phase 2 — Onboarding & Profile (Week 2)

js/onboarding.js — Multi-step questionnaire UI (6 steps with progress indicator)

Step 1: Welcome screen with animation

Step 2: Name input

Step 3: Body stats (age, gender, weight, height with unit toggles)

Step 4: Activity level (5 cards with descriptions)

Step 5: Fitness goal (3 cards: cut/bulk/maintain)

Step 6: Results screen (TDEE, calories, macros calculated)

Input validation on every step

js/profile.js — Profile view/edit page with TDEE recalculation

First-visit detection: no profile -> redirect to onboarding

Return-visit detection: profile exists -> redirect to dashboard

## Phase 3 — Dashboard & Core Trackers (Weeks 3-4)

js/dashboard.js — Full dashboard with all widgets

Time-aware greeting + daily quote

Calorie ring (circular progress), Macro bars (3 horizontal progress bars)

Water tracker (glass icons), Sleep card, Steps card

Workout summary card, Custom targets checklist

Streak counter with fire animation, Daily completion bar

FAB (floating action button) with quick actions

js/food-tracker.js — Meal logging with categories, recent/favorites, macro donut

js/water-tracker.js — Glass grid with fill animation

js/sleep-tracker.js — Bedtime/wake time or direct hours + quality rating

js/steps-tracker.js — Number input with circular progress arc

js/custom-targets.js — Add/remove targets, daily checkbox list

## Phase 4 — Workout & Cardio Logging (Week 5)

js/workout-tracker.js — Gym workout builder

Create workout, add exercises (name, category), add sets (reps, weight, type)

Rest timer (configurable countdown)

Workout templates (save & reuse), Recent workouts list

Volume calculation, Personal record detection + trophy icon

js/cardio-tracker.js — Activity type, duration, distance, MET-based calorie estimation

## Phase 5 — Progress & Analytics (Week 6)

js/progress.js — All charts and analytics using Chart.js

Weight trend (line), Calorie trend (bar with target line)

Macro breakdown (donut), Weekly completion (bar)

Workout volume (line), Sleep trend (colored bar)

Water consistency (calendar heatmap), Steps trend (bar)

Timeframe selectors (1W, 1M, 3M)

Best habit / worst habit cards, Weekly summary view

## Phase 6 — Achievements & Polish (Week 7)

js/achievements.js — Badge grid (earned=color, locked=gray), Streak history

Badge earn detection (checked on each log save)

Celebration animation when badge earned (confetti or pulse)

js/settings.js — All app settings, data export/import, reset, re-do onboarding

Final responsive design pass

Cross-browser testing (Chrome, Edge, Firefox)

Performance optimization (debounce saves, lazy chart loading)

Micro-interactions and animations polish

# 16. Verification & Testing

## 16.1 How to Test Locally

1. Open index.html in Chrome (double-click or File -> Open)

2. First visit -> onboarding should appear

3. Complete questionnaire -> verify TDEE calculation matches manual formula

4. Log some food, water, sleep -> dashboard should update in real-time

5. Close browser, reopen index.html -> all data should persist

6. Resize browser to mobile width -> layout should adapt

7. Toggle dark/light mode -> all colors should switch

8. Use app for 3+ days -> check Progress charts populate correctly

9. Achieve a badge condition -> verify badge unlocks with animation

## 16.2 Manual QA Checklist

| Test | Expected Result |
| --- | --- |
| Complete onboarding with valid data | Profile saved, TDEE calculated, redirected to dashboard |
| Complete onboarding with invalid data | Validation prevents advancing |
| Log a meal and refresh page | Meal persists after refresh |
| Log 5+ meals across all categories | Daily total correct, macros sum correctly |
| Add 8 glasses of water | Visual shows all glasses filled, goal met indicator |
| Log sleep with bedtime/waketime | Hours auto-calculated correctly |
| Log a gym workout with 3 exercises | Volume calculated, workout appears on dashboard |
| Log a run of 5km in 30 min | Calories auto-estimated using MET formula |
| Create 3 custom targets, complete 2 | Completion % reflects 2/3 + other trackers |
| Track for 7 consecutive days at >=80% | "Week Warrior" badge earned |
| Change weight unit from kg to lbs | All stored weights converted correctly |
| Change goal from Cut to Bulk | Calorie target increases, macro split changes |
| Export data | JSON file downloads with all data |
| Reset all data | Confirmation shown, then app returns to onboarding |
| View charts with <3 days of data | Empty state shown, not a broken chart |
| Open on mobile (360px wide) | Bottom nav visible, all content readable |
| Toggle dark <-> light mode | All elements themed correctly |

# Appendix A — Core User Journeys

## Journey 1: First-Time Setup

1. User opens index.html in Chrome

2. Welcome screen: "Welcome to Project Hercules!" with animated logo

3. Clicks "Get Started"

4. Enters name: "Rahul"

5. Enters body stats: Age 25, Male, 75 kg, 175 cm

6. Selects activity level: "Moderately Active"

7. Selects goal: "Lose Weight (Cut)"

8. Results screen: "Your daily target: 2,171 calories" + macro split shown

9. Clicks "Let's Go!" -> lands on empty dashboard

10. Prompted to log first meal or workout

## Journey 2: Typical Daily Use

1. Opens app in morning -> "Good morning, Rahul!" + daily quote

2. Sees yesterday's sleep wasn't logged -> taps sleep card -> logs 7.5 hrs, Good quality

3. Eats breakfast -> taps FAB -> "Log Meal" -> Breakfast tab -> enters food

4. Goes to gym -> taps FAB -> "Log Workout" -> creates "Push Day" -> adds exercises

5. Comes back -> dashboard shows workout card + calorie ring updated

6. Drinks water throughout day -> taps water glass icons

7. Logs lunch and dinner via food tracker

8. Before bed -> checks daily completion: 85% -> streak increments

9. Optionally logs tonight's weight

## Journey 3: Weekly Review

1. User opens Progress tab on Sunday

2. Sees weight trend: down 0.3 kg this week

3. Checks calorie bars: mostly under target (good for cut)

4. Macro donut: protein slightly low -> makes mental note

5. Weekly completion: 5/7 days at >=80% -> strong week

6. Best habit: Water (100%) -> worst: Sleep (57%)

7. Scrolls to achievements -> "Hydration Hero" badge newly earned!

## Journey 4: Adjusting Goals

1. User has been cutting for 2 months, reached target weight

2. Goes to Profile -> changes goal from "Cut" to "Maintain"

3. Confirmation dialog: "Your target will change from 2,171 to 2,671 calories"

4. Confirms -> macro split updates to 30/40/30

5. Dashboard immediately reflects new calorie ring target

# Appendix B — Unit Conversion Reference

| Conversion | Formula |
| --- | --- |
| kg -> lbs | kg x 2.20462 |
| lbs -> kg | lbs x 0.453592 |
| cm -> ft/in | inches = cm / 2.54; ft = floor(inches/12); in = inches % 12 |
| ft/in -> cm | (ft x 12 + in) x 2.54 |
| km -> mi | km x 0.621371 |
| mi -> km | mi x 1.60934 |
| glasses -> L | glasses x 0.25 |
| L -> glasses | L x 4 |

# Appendix C — Design Inspiration

| Element | Direction |
| --- | --- |
| Overall vibe | Premium fitness app (MyFitnessPal meets Streaks meets Apple Health) |
| Cards | Rounded corners (12px), subtle shadow, slight blur on dark mode |
| Buttons | Pill-shaped, gradient accents on primary action |
| Progress rings | Smooth SVG animation, gradient stroke |
| Typography | Inter — bold headings, regular body, light labels |
| Spacing | Generous padding (16-24px), breathing room between cards |
| Micro-interactions | Button press scale (0.95), card hover lift, toggle slide, number count-up |
| Celebration | Confetti animation on badge earn, streak milestone pulse |

# 17. Implementation Status (v2.0)

This section documents what has been built as of April 2026. The application evolved from the original localStorage-based vanilla JS plan to a full-stack React + Express architecture during implementation.

## 17.1 Tech Stack (Actual)

Frontend:

React 18 + TypeScript — UI components

Vite — Build tool (fast dev server)

Tailwind CSS — Styling (utility-first, dark/light mode, responsive)

Framer Motion — Page transitions, staggered animations, modal springs

Zustand — State management (profile, theme, toast stores)

Recharts — Progress charts (weight, calories, macros, completion)

Lucide React — Icons throughout the UI

Axios — HTTP requests to backend API

@dnd-kit — Drag-and-drop dashboard widget reordering + resizing

Backend:

Node.js + Express — REST API server

TypeScript — Type safety on both client and server

SQLite via Prisma ORM — Database (queries + migrations)

Zod — Request validation

cors + dotenv — Cross-origin requests + environment config

## 17.2 Features Implemented

Core Features (from original plan):

Onboarding questionnaire (name, DOB/age, gender, weight/height with unit toggles, activity level, goal) with TDEE/BMR/macro calculation

Daily dashboard with all widgets: calorie ring, macro bars, water tracker, steps card, sleep card, workout card, streak counter, completion bar, daily quote

Calorie & macro tracker — food logging with 85+ food database, search, quantity-based nutrition scaling, manual entry, meal categories (breakfast/lunch/dinner/snacks)

Water intake tracker — interactive glass grid with click-to-fill, liters display

Sleep tracker — hours, quality, bedtime/wake time

Step counter — manual entry with circular progress

Gym workout logger — exercises with categories, sets (reps/weight/type), multiple exercises per workout

Cardio logger — 7 activity types (running, cycling, swimming, walking, jumprope, elliptical, other), duration + distance

Custom daily targets — add/delete goals, checkbox per day, stored in localStorage per profile+date

Progress charts — weight trend, calorie trend with target line, macro breakdown, daily completion, best/worst habit analysis

Streak tracking from real activity data (any logged activity counts toward streak)

Achievement badges — 14 badges with detection logic, grid display on Progress page

Daily motivational quotes (seeded database)

Weekly completion summary card on dashboard

Dark/light mode with theme toggle

Responsive design — desktop sidebar + mobile bottom nav

Date navigator — browse any date on dashboard

Enhancements Beyond Original Plan:

Full-stack architecture — Express + Prisma + SQLite backend replacing localStorage

BMI card on Profile page with visual scale bar and category labels

Meal category view (MealBreakdown widget) — Breakfast/Lunch/Dinner/Snacks sections on dashboard with per-category calorie totals and inline + buttons to log directly into a category

Draggable + resizable dashboard widgets — @dnd-kit grid with order and size persisted to localStorage

Animated number counters — requestAnimationFrame easing on calorie ring and stats

Goal celebration confetti — canvas particle animation when daily completion hits 100%

Achievement unlock popup — celebration modal with confetti on new badge earn, auto-dismiss

Delete entries — trash icons on logged meals, workouts, cardio (LogHistory page)

Toast notification system — Zustand-backed with auto-dismiss

Activity heatmap — 12-week GitHub-style grid showing daily activity intensity

Completion % calculated live from 6 backend checks + custom goals blended on frontend

Weekly weight trend card with up/down/stable indicator

## 17.3 UI/UX Polish

Glassmorphism cards — translucent blurred background with shimmer top-edge

Gradient mesh background — purple/blue/green radials, fixed to viewport

Premium sidebar — pill active indicator, left accent bar, gradient Zap logo icon

Frosted glass mobile header + bottom nav with pill highlights

Gradient buttons with drop shadow, lift on hover

Focus ring glow on inputs

Page transitions — framer-motion AnimatePresence fade+slide between routes

Staggered dashboard widget animations — fade in one by one (~60ms apart)

Skeleton loading states — shimmer placeholders while dashboard loads

Water ripple effect — splash animation on glass fill

Streak fire flicker — CSS animation on flame icon

Card hover micro-interaction — subtle lift + scale

ProgressRing motion.circle — smooth animation on data change

Improved light mode — soft indigo-tinted palette

Slim purple-tinted scrollbar

## 17.4 Architecture Notes

Backend runs on localhost:3000, frontend on localhost:5175

Dashboard endpoint returns meals grouped by category: { breakfast[], lunch[], dinner[], snacks[] }

Dashboard controller calls checkAndAwardBadges() and returns newBadges array in response

Completion blending: (backend_met + goals_checked) / (6 + goals_total) x 100

Daily goal check-offs stored in localStorage keyed by profileId-date, reset on date change

Streaks calculated from union of all activity tables (meals, workouts, cardio, water, sleep, steps, weight), threshold=1

Badge detection reads real activity tables instead of DailyLog (which is never written to)

End of Planning Document — Version 2.0